Here’s a complete, real-world roadmap to build a fully working, secure e-commerce website using:

- Frontend: React + JS + HTML + CSS

- Backend: Node.js + Express.js

- Database: MongoDB (+ Mongoose)

- Auth: JWT + refresh tokens + Axios interceptor + BroadcastChannel

This is structured like a step-by-step learning + building path (beginner → production-level).

# 🧭 PHASE 1: Fundamentals (1–2 weeks)

## 🟢 Learn Core Basics

### Frontend

- HTML (forms, semantic tags)

- CSS (flexbox, grid, responsive)

- JavaScript (ES6+)

- React basics:

  - Components

  - Props / State

  - Hooks (useState, useEffect)

### Backend

- Node.js basics

- Express.js:

  - Routing

  - Middleware

  - Request/Response

### Database

- MongoDB:

  - Collections & documents

- Mongoose:

  - Schemas

  - Models

# 🧱 PHASE 2: Project Setup (2–3 days)

## 📁 Folder Structure

project/
 ├── client/ (React)
 ├── server/ (Node.js)

## ⚙️ Backend Setup

- Express server

- MongoDB connection

- Environment variables (.env)

Install:

npm install express mongoose dotenv cors jsonwebtoken bcryptjs cookie-parser

## 🎨 Frontend Setup

npx create-react-app client
npm install axios react-router-dom

# 🔐 PHASE 3: Authentication System (CORE)

## 🧠 Features

- Register / Login

- Access Token (short-lived)

- Refresh Token (long-lived)

- Secure password hashing

## 🔑 Backend Auth

### Password Hashing

Use:

bcrypt.hash()

### JWT Tokens

Use:

- Access token → 15 min

- Refresh token → 7 days

### Routes

/api/auth/register
/api/auth/login
/api/auth/refresh-token
/api/auth/logout

## 🍪 Security (VERY IMPORTANT)

- HTTP-only cookies for refresh token

- Hash passwords

- Validate input (Joi/Zod)

## 🔄 Frontend Auth System

- Axios instance

- Interceptor (your code)

- Queue system

- BroadcastChannel API

👉 This ensures:

- Auto login

- Token refresh

- Multi-tab sync

# 🛍️ PHASE 4: Core E-Commerce Features

## 🧾 1. User Features

- Register/Login

- Profile page

- Address management

## 🛒 2. Product System

### Backend

GET /products
GET /products/:id
POST /products (admin)

### Schema:

{
  name,
  price,
  description,
  category,
  images,
  stock
}

## 🛍️ 3. Cart System

- Add to cart

- Remove from cart

- Update quantity

👉 Store:

- In DB (for logged-in users)

- Or localStorage (guest)

## 💳 4. Order System

- Place order

- Order history

- Order status

## 💰 5. Payment Integration

Use:

- Stripe (global)

- Razorpay (India)

# 🎨 PHASE 5: Frontend UI

## Pages

- Home

- Product listing

- Product details

- Cart

- Checkout

- Login/Register

- Profile

## 🧭 Routing

Use:

react-router-dom

## 💡 State Management

Choose one:

- Context API (simple)

- Redux Toolkit (scalable)

- Zustand (modern & simple)

# 🔐 PHASE 6: Security (VERY IMPORTANT)

## 🛡️ Backend Security

- Password hashing (bcrypt)

- JWT expiration

- Refresh token rotation (advanced)

- Rate limiting

- Helmet (security headers)

## 🌐 Frontend Security

- Avoid storing tokens in localStorage (use cookies if possible)

- Sanitize inputs

- Protect routes

## 🚫 Prevent Attacks

| Attack | Solution |
| --- | --- |
| XSS | sanitize input |
| CSRF | sameSite cookies |
| Brute force | rate limiting |
| Token theft | HTTP-only cookies |

# ⚡ PHASE 7: Advanced Features

## 🔥 Must-have

- Search & filter products

- Pagination

- Reviews & ratings

- Wishlist

## 🧠 Advanced

- Admin dashboard

- Analytics

- Email notifications

- Image upload (Cloudinary)

# 🚀 PHASE 8: Deployment

## 🌐 Backend

- Render / Railway / VPS

## 🎨 Frontend

- Vercel / Netlify

## 🗄️ Database

- MongoDB Atlas

# 🔄 PHASE 9: Production Improvements

- Logging (Winston)

- Error handling middleware

- Caching (Redis)

- API rate limiting

# 🧠 Final Architecture

React → Axios → Interceptor → Express API → MongoDB
                  ↓
           Refresh Token Flow
                  ↓
        BroadcastChannel Sync

# 📅 Suggested Timeline

| Week | Focus |
| --- | --- |
| 1–2 | Basics |
| 3 | Backend + DB |
| 4 | Auth system |
| 5 | Products + Cart |
| 6 | Orders + Payments |
| 7 | UI polish |
| 8 | Security + Deployment |

# 🎯 Final Result

You’ll have:

✅ Full-stack e-commerce app
✅ Secure authentication (JWT + refresh + interceptor)
✅ Multi-tab sync
✅ Production-ready architecture

# 🚀 If you want next step

I can build for you:

- 📂 Complete folder structure (ready to code)

- 🧠 Full backend boilerplate

- 🎨 React UI starter

- 🔐 Full auth system code

Just tell me:
👉 “start project structure” or “build backend first”

project structure with folder, file and what i implement step by step for my project

Perfect! Let’s map out a full project structure for a secure, production-ready e-commerce app using Node.js, Express, MongoDB, React, and your auth system with refresh tokens + BroadcastChannel. I’ll also include what to implement in each step. This will act like a step-by-step roadmap.

# 🗺 Full E-Commerce Project Roadmap

## Phase 0: Planning & Setup (1–2 days)

Goals:

- Define features: products, cart, orders, reviews, wishlist, admin dashboard, email notifications

- Set up project repo (Git/GitHub)

- Install tools: Node.js, MongoDB, VSCode, Postman

Deliverables:

- Project structure (frontend + backend)

- Environment variables template (.env)

## Phase 1: Core Backend & Database (3–5 days)

Tasks:

- Initialize backend project (npm init)

- Install dependencies:

npm install express mongoose dotenv cors bcryptjs jsonwebtoken cookie-parser express-rate-limit helmet nodemailer

- Set up Express server (server.js)

- Connect MongoDB via Mongoose (db.js)

- Create core models:

  - User

  - Product

  - Cart

  - Order

Deliverables:

- Backend runs with MongoDB connected

- Health check route (GET /api/health)

## Phase 2: Authentication System (4–6 days)

Tasks:

- Create User model with password hashing (bcrypt)

- Implement register and login routes

- Generate JWT access tokens (short-lived) and refresh tokens (long-lived)

- Implement refresh token endpoint

- Create auth middleware to protect routes

- Implement Axios interceptor + token refresh on frontend

- Implement BroadcastChannel API for multi-tab token sync

Deliverables:

- Users can register/login

- JWT auth works with refresh tokens

- Multi-tab login/logout sync

## Phase 3: Product Management (5–7 days)

Tasks:

- Create Product model (name, price, category, description, images, stock)

- Implement CRUD routes for products:

  - GET /products → list + search + filter

  - GET /products/:id → single product

  - Admin POST/PUT/DELETE routes

- Implement search and filter by category, price, keywords

- Protect admin routes with adminMiddleware

Deliverables:

- Products listed and filterable

- Admin can create/update/delete products

## Phase 4: Cart System (3–5 days)

Tasks:

- Create Cart model (userId, products with quantity)

- Implement routes:

  - POST /cart → add product

  - PUT /cart/:productId → update quantity

  - DELETE /cart/:productId → remove product

  - GET /cart → fetch user cart

- Connect cart to frontend context API

Deliverables:

- Users can manage cart items (add/remove/update)

## Phase 5: Order System & Payment Integration (5–7 days)

Tasks:

- Create Order model (userId, items, total amount, status)

- Implement order routes:

  - POST /orders → place order

  - GET /orders → user order history

  - Admin: GET /orders/all → all orders

- Integrate Stripe or Razorpay for payments

- Trigger email notifications after order

Deliverables:

- Users can place orders and pay

- Orders saved in DB with status

- Email sent to confirm order

## Phase 6: Reviews & Ratings (3–5 days)

Tasks:

- Create Review model (userId, productId, rating, comment)

- Implement routes:

  - POST /reviews/:productId → add review

  - GET /reviews/:productId → fetch reviews

  - DELETE /reviews/:reviewId → delete review (owner or admin)

- Frontend: show reviews under product, form to add review

Deliverables:

- Users can review products

- Average rating displayed on product page

## Phase 7: Wishlist (3–4 days)

Tasks:

- Create Wishlist model (userId, productId array)

- Routes:

  - POST /wishlist/:productId → add

  - DELETE /wishlist/:productId → remove

  - GET /wishlist → fetch items

- Frontend: Wishlist page + context API

Deliverables:

- Users can save favorite products

## Phase 8: Admin Dashboard & Analytics (4–6 days)

Tasks:

- Implement adminRoutes.js for stats:

  - Users count

  - Total orders

  - Revenue

  - Top-selling products

- Backend: use MongoDB aggregation

- Frontend: AdminDashboard.js + ChartComponent.js using Chart.js or Recharts

Deliverables:

- Admin can view dashboard with charts & stats

## Phase 9: Email Notifications (2–3 days)

Tasks:

- Setup sendEmail.js with NodeMailer / SMTP / SendGrid

- Trigger emails for:

  - Registration

  - Orders

  - Password reset

- Frontend: feedback messages

Deliverables:

- Users receive transactional emails

## Phase 10: Frontend & UI/UX (5–7 days)

Tasks:

- Pages: Home, ProductDetails, Cart, Checkout, Login, Register, Profile, Wishlist, SearchResults, AdminDashboard

- Components: Navbar, Footer, ProductCard, ReviewCard, WishlistItem, ChartComponent

- CSS/SCSS: responsive design

- Loading spinners, toast notifications for success/error

Deliverables:

- Fully functional, responsive frontend

- Works with backend API

## Phase 11: Security & Optimization (3–5 days)

Tasks:

- Backend:

  - Rate limiting (express-rate-limit)

  - Helmet (security headers)

  - Input validation (Joi/Zod)

  - HTTPS

- Frontend:

  - Avoid storing JWT in localStorage (use HTTP-only cookies)

  - Sanitize inputs

- Token refresh & multi-tab sync

Deliverables:

- Secure backend & frontend

- Protection against XSS, CSRF, brute force

## Phase 12: Testing & Deployment (3–5 days)

Tasks:

- Test all routes (Postman/Insomnia)

- Deploy:

  - Backend → Railway / Render / VPS

  - Frontend → Vercel / Netlify

  - Database → MongoDB Atlas

- Verify email notifications, payments, auth

Deliverables:

- Live, fully working e-commerce website

# 📅 Suggested Timeline

| Week | Focus |
| --- | --- |
| 1 | Setup backend & DB, basic routes |
| 2 | Auth system + JWT + refresh tokens |
| 3 | Products CRUD + search/filter |
| 4 | Cart & Orders + Payment |
| 5 | Reviews & Ratings + Wishlist |
| 6 | Admin Dashboard + Email notifications |
| 7 | Frontend integration + UI/UX |
| 8 | Security + testing + deployment |

# 🔁 Summary Workflow

React frontend → Axios → Express API → MongoDB
         ↓
   JWT Access + Refresh token
         ↓
Cart / Wishlist / Orders / Reviews
         ↓
Admin Dashboard / Email notifications / Payments

# 🗂 Full Project Structure

ecommerce-project/
├── server/                     # Backend
│   ├── config/                 # DB & environment setup
│   │   └── db.js
│   ├── controllers/            # Route controllers
│   │   ├── authController.js
│   │   ├── productController.js
│   │   ├── cartController.js
│   │   ├── orderController.js
│   │   └── userController.js
│   ├── middlewares/            # Middleware
│   │   ├── authMiddleware.js
│   │   ├── errorMiddleware.js
│   │   └── rateLimiter.js
│   ├── models/                 # Mongoose models
│   │   ├── User.js
│   │   ├── Product.js
│   │   ├── Cart.js
│   │   └── Order.js
│   ├── routes/                 # Express routes
│   │   ├── authRoutes.js
│   │   ├── productRoutes.js
│   │   ├── cartRoutes.js
│   │   ├── orderRoutes.js
│   │   └── userRoutes.js
│   ├── utils/                  # Utilities
│   │   ├── sendEmail.js
│   │   └── generateToken.js
│   ├── server.js               # Express app entry point
│   └── .env                    # Environment variables
├── client/                     # Frontend
│   ├── public/
│   │   └── index.html
│   ├── src/
│   │   ├── api/                # Axios instance & interceptor
│   │   │   └── api.js
│   │   ├── components/         # UI components
│   │   │   ├── Navbar.js
│   │   │   ├── Footer.js
│   │   │   └── ProductCard.js
│   │   ├── context/            # Context API (auth/cart state)
│   │   │   └── AuthContext.js
│   │   ├── pages/              # React pages
│   │   │   ├── Home.js
│   │   │   ├── ProductDetails.js
│   │   │   ├── Cart.js
│   │   │   ├── Checkout.js
│   │   │   ├── Login.js
│   │   │   ├── Register.js
│   │   │   └── Profile.js
│   │   ├── routes/             # React router setup
│   │   │   └── AppRouter.js
│   │   ├── styles/             # CSS files
│   │   │   └── main.css
│   │   ├── utils/              # Frontend utilities
│   │   │   └── helpers.js
│   │   ├── App.js
│   │   └── index.js
├── package.json
└── README.md

# 🔨 Step-by-Step Implementation Roadmap

Here’s what to build in each step, so you progress from scratch to fully working e-commerce site.

## Step 1: Backend Setup

Files: server/server.js, server/config/db.js, .env

- Install dependencies:

npm install express mongoose dotenv cors bcryptjs jsonwebtoken cookie-parser express-rate-limit

- Connect to MongoDB (db.js)

- Setup Express server (server.js)

- Configure CORS for React frontend

✅ At this stage: server should run without routes.

## Step 2: User Authentication

Files: models/User.js, routes/authRoutes.js, controllers/authController.js, middlewares/authMiddleware.js

- Create User model with fields: username, email, password, isAdmin

- Implement register & login routes

- Password hashing (bcrypt)

- JWT access token & refresh token

- Axios interceptor (frontend api.js) for token refresh

- BroadcastChannel integration for multi-tab token sync

✅ At this stage: Users can register, login, refresh token automatically, and multi-tab works.

## Step 3: Product Management

Files: models/Product.js, routes/productRoutes.js, controllers/productController.js

- Create Product model: name, price, category, description, images, stock

- Create routes for:

  - List products (GET /products)

  - Get single product (GET /products/:id)

  - Admin create/update/delete products (POST, PUT, DELETE)

- Protect admin routes with authMiddleware

✅ At this stage: Product CRUD works for admin, and users can view products.

## Step 4: Cart System

Files: models/Cart.js, routes/cartRoutes.js, controllers/cartController.js

- Cart model: userId, items [{productId, quantity}]

- Routes:

  - Add to cart (POST /cart)

  - Remove from cart (DELETE /cart/:productId)

  - Update quantity (PUT /cart/:productId)

  - Get user cart (GET /cart)

- Connect cart to logged-in user

✅ Users can manage their cart.

## Step 5: Order System

Files: models/Order.js, routes/orderRoutes.js, controllers/orderController.js

- Order model: userId, items, amount, status

- Routes:

  - Place order (POST /orders)

  - Get user orders (GET /orders)

  - Admin: get all orders (GET /orders/all)

- Integrate payment (Stripe or Razorpay)

✅ Users can place orders and view order history.

## Step 6: Frontend Setup

Files: client/src

- Setup React router (AppRouter.js)

- Setup Axios instance + interceptor (api.js)

- Create pages:

  - Home → product listing

  - ProductDetails → single product

  - Cart → show cart & checkout

  - Checkout → place order

  - Login/Register → auth

  - Profile → update info

- Components: Navbar, Footer, ProductCard

- Context API: AuthContext.js for auth & cart state

✅ Users can navigate the frontend, see products, and login.

## Step 7: Frontend + Backend Integration

- Use Axios (api.js) to call backend routes

- Send JWT token in headers

- Implement interceptor + queue + multi-tab sync

- Cart & orders connected to backend

✅ Full frontend-backend communication works.

## Step 8: Security

- Use HTTP-only cookies for refresh tokens

- Rate limiting on backend (rateLimiter.js)

- Input validation (Joi or Zod)

- Helmet middleware (npm install helmet)

- Sanitize inputs to prevent XSS/NoSQL injection

✅ Backend is secure, and frontend safe.

## Step 9: Styling & UX

- Use CSS (Flex/Grid) for responsive design

- Add loader animations for async actions

- Show success/error messages

✅ The app now looks professional and works well.

## Step 10: Deployment

- Backend → Render, Railway, or VPS

- Frontend → Vercel or Netlify

- MongoDB → Atlas cloud

- Ensure environment variables configured

✅ Your app is live and production-ready.

# 🔄 Extra Advanced Features (Optional)

- Search and filter products

- Reviews & ratings

- Wishlist

- Admin dashboard with charts

- Email notifications

# 💡 Summary of Workflow

Backend (Node + Express + MongoDB) → REST API
Frontend (React + Axios) → Calls API
Authentication → JWT + Refresh token + BroadcastChannel
Cart & Orders → CRUD in DB
Security → HTTPS, Rate limit, Helmet, input validation
Deployment → Live website

If you want, I can create a fully detailed folder structure with all files and initial code templates ready for you to start coding immediately.

Do you want me to do that next?

Search and filter products Reviews & ratings Wishlist Admin dashboard with charts Email notifications give struccute for this

Perfect! Let’s expand your project structure to include advanced e-commerce features like search/filter, reviews & ratings, wishlist, admin dashboard, and email notifications. I’ll provide a folder + file structure and what each part is responsible for.

# 🗂 Advanced Project Structure

ecommerce-project/
├── server/
│   ├── config/
│   │   ├── db.js
│   │   └── emailConfig.js            # Email setup (SMTP / NodeMailer)
│   ├── controllers/
│   │   ├── authController.js
│   │   ├── productController.js
│   │   ├── cartController.js
│   │   ├── orderController.js
│   │   ├── userController.js
│   │   ├── reviewController.js       # Handles product reviews & ratings
│   │   ├── wishlistController.js    # Handles user wishlist
│   │   └── adminController.js       # Admin dashboard data
│   ├── middlewares/
│   │   ├── authMiddleware.js
│   │   ├── adminMiddleware.js       # Protect admin routes
│   │   ├── errorMiddleware.js
│   │   └── rateLimiter.js
│   ├── models/
│   │   ├── User.js
│   │   ├── Product.js
│   │   ├── Cart.js
│   │   ├── Order.js
│   │   ├── Review.js                # Schema: userId, productId, rating, comment
│   │   └── Wishlist.js              # Schema: userId, products[]
│   ├── routes/
│   │   ├── authRoutes.js
│   │   ├── productRoutes.js
│   │   ├── cartRoutes.js
│   │   ├── orderRoutes.js
│   │   ├── userRoutes.js
│   │   ├── reviewRoutes.js          # GET/POST/DELETE reviews
│   │   ├── wishlistRoutes.js       # Add/remove products to wishlist
│   │   └── adminRoutes.js           # Admin stats & charts
│   ├── utils/
│   │   ├── sendEmail.js             # Send email notifications
│   │   └── generateToken.js
│   ├── server.js
│   └── .env
├── client/
│   ├── public/
│   │   └── index.html
│   ├── src/
│   │   ├── api/
│   │   │   └── api.js               # Axios instance + interceptor
│   │   ├── components/
│   │   │   ├── Navbar.js
│   │   │   ├── Footer.js
│   │   │   ├── ProductCard.js
│   │   │   ├── ReviewCard.js
│   │   │   ├── WishlistItem.js
│   │   │   └── ChartComponent.js   # Admin charts
│   │   ├── context/
│   │   │   ├── AuthContext.js
│   │   │   ├── CartContext.js
│   │   │   └── WishlistContext.js
│   │   ├── pages/
│   │   │   ├── Home.js
│   │   │   ├── ProductDetails.js
│   │   │   ├── Cart.js
│   │   │   ├── Checkout.js
│   │   │   ├── Login.js
│   │   │   ├── Register.js
│   │   │   ├── Profile.js
│   │   │   ├── Wishlist.js
│   │   │   ├── SearchResults.js     # For search & filter results
│   │   │   └── AdminDashboard.js    # Admin charts, stats
│   │   ├── routes/
│   │   │   └── AppRouter.js
│   │   ├── styles/
│   │   │   └── main.css
│   │   ├── utils/
│   │   │   └── helpers.js
│   │   ├── App.js
│   │   └── index.js
├── package.json
└── README.md

# 🔨 Feature Implementation Plan

Here’s what each part does and in which order to implement:

## 1️⃣ Search & Filter Products

Backend:

- GET /products?category=electronics&minPrice=10&maxPrice=500&search=phone

- Use query parameters in productController.js

- MongoDB filtering with $regex for search and $gte/$lte for price ranges

Frontend:

- SearchBar.js + filter dropdowns

- SearchResults.js page

- Axios call with query params

## 2️⃣ Reviews & Ratings

Backend:

- Review.js model: userId, productId, rating, comment, createdAt

- Routes in reviewRoutes.js:

  - POST /reviews/:productId → add review

  - GET /reviews/:productId → get reviews

  - DELETE /reviews/:reviewId → delete (if user or admin)

Frontend:

- ReviewCard.js component

- ProductDetails page shows reviews

- Form to submit a new review

## 3️⃣ Wishlist

Backend:

- Wishlist.js model: userId, products: []

- Routes in wishlistRoutes.js:

  - POST /wishlist/:productId → add product

  - DELETE /wishlist/:productId → remove product

  - GET /wishlist → fetch all items

Frontend:

- WishlistContext.js to manage state

- Wishlist.js page shows saved items

- Button on product card to add/remove from wishlist

## 4️⃣ Admin Dashboard with Charts

Backend:

- adminRoutes.js:

  - GET /admin/stats → users, orders, revenue

  - GET /admin/products-stats → product sales

- adminController.js fetches data from MongoDB using aggregation pipelines

Frontend:

- AdminDashboard.js page

- ChartComponent.js uses libraries like Chart.js or Recharts

- Display stats: revenue chart, order count, top-selling products

## 5️⃣ Email Notifications

Backend:

- utils/sendEmail.js using NodeMailer or SendGrid

- Trigger emails for:

  - Order confirmation

  - Account registration

  - Password reset

- Use emailConfig.js for SMTP credentials

Frontend:

- Trigger emails indirectly by placing orders or requesting password reset

- Show success/error feedback messages

# 🔁 Recommended Development Order

- Search & Filter → makes browsing easier

- Reviews & Ratings → enhance product pages

- Wishlist → improves UX

- Admin Dashboard → backend analytics & charts

- Email Notifications → critical for transactions & user engagement

If you want, I can also create a visual workflow diagram showing how all these features connect, from frontend → backend → database → notifications → multi-tab auth.

Do you want me to create that diagram next?

rewrite full structure

Absolutely! Here’s a fully rewritten, clean, and complete project structure for your production-ready e-commerce website with all advanced features included: authentication, cart, orders, search/filter, reviews, wishlist, admin dashboard, and email notifications. I’ll make it easy to follow and implement step-by-step.

# 🗂 Full E-Commerce Project Structure

ecommerce-project/
├── server/                         # Backend
│   ├── config/                     # Config files
│   │   ├── db.js                   # MongoDB connection
│   │   └── emailConfig.js          # SMTP / NodeMailer configuration
│   ├── controllers/                # Logic for routes
│   │   ├── authController.js       # Register, login, refresh token
│   │   ├── userController.js       # Profile, user updates
│   │   ├── productController.js    # Product CRUD, search/filter
│   │   ├── cartController.js       # Cart management
│   │   ├── orderController.js      # Orders, payment processing
│   │   ├── reviewController.js     # Product reviews & ratings
│   │   ├── wishlistController.js   # Wishlist management
│   │   └── adminController.js      # Dashboard stats & charts
│   ├── middlewares/                # Express middleware
│   │   ├── authMiddleware.js       # Protect user routes
│   │   ├── adminMiddleware.js      # Protect admin routes
│   │   ├── errorMiddleware.js      # Global error handler
│   │   └── rateLimiter.js          # Rate limiting to prevent abuse
│   ├── models/                     # MongoDB models
│   │   ├── User.js
│   │   ├── Product.js
│   │   ├── Cart.js
│   │   ├── Order.js
│   │   ├── Review.js
│   │   └── Wishlist.js
│   ├── routes/                     # Express routes
│   │   ├── authRoutes.js
│   │   ├── userRoutes.js
│   │   ├── productRoutes.js
│   │   ├── cartRoutes.js
│   │   ├── orderRoutes.js
│   │   ├── reviewRoutes.js
│   │   ├── wishlistRoutes.js
│   │   └── adminRoutes.js
│   ├── utils/                      # Utilities
│   │   ├── sendEmail.js            # Email notifications
│   │   └── generateToken.js        # JWT generation
│   ├── server.js                   # Express entry point
│   └── .env                        # Environment variables
│
├── client/                         # Frontend
│   ├── public/
│   │   └── index.html
│   ├── src/
│   │   ├── api/                    # Axios + interceptor
│   │   │   └── api.js
│   │   ├── components/             # UI components
│   │   │   ├── Navbar.js
│   │   │   ├── Footer.js
│   │   │   ├── ProductCard.js
│   │   │   ├── ReviewCard.js
│   │   │   ├── WishlistItem.js
│   │   │   └── ChartComponent.js  # Admin dashboard charts
│   │   ├── context/                # Context API for global state
│   │   │   ├── AuthContext.js
│   │   │   ├── CartContext.js
│   │   │   └── WishlistContext.js
│   │   ├── pages/                  # React pages
│   │   │   ├── Home.js
│   │   │   ├── ProductDetails.js
│   │   │   ├── Cart.js
│   │   │   ├── Checkout.js
│   │   │   ├── Login.js
│   │   │   ├── Register.js
│   │   │   ├── Profile.js
│   │   │   ├── Wishlist.js
│   │   │   ├── SearchResults.js    # Search & filter results
│   │   │   └── AdminDashboard.js  # Charts & stats for admin
│   │   ├── routes/                 # Frontend routing
│   │   │   └── AppRouter.js
│   │   ├── styles/                 # CSS or SCSS files
│   │   │   └── main.css
│   │   ├── utils/                  # Helper functions
│   │   │   └── helpers.js
│   │   ├── App.js                  # Main React app
│   │   └── index.js                # Entry point
│
├── package.json
└── README.md

# 🔨 Step-by-Step Implementation Plan

### Phase 1: Core Backend & Database

- Setup server, DB connection (db.js)

- Create User, Product, Cart, Order models

- Setup basic Express routes (server.js)

### Phase 2: Authentication

- Register/Login + JWT access & refresh tokens

- Axios interceptor with token refresh & BroadcastChannel

- Auth middleware protection

### Phase 3: Product System

- Product CRUD

- Search & filter query params

- Admin routes protected

### Phase 4: Cart & Orders

- Cart model & routes

- Place order + payment (Stripe/Razorpay)

- Order history

### Phase 5: Reviews & Ratings

- Review model & routes

- ProductDetails page shows reviews

- Users can submit/update reviews

### Phase 6: Wishlist

- Wishlist model & routes

- Wishlist page + context API

- Add/remove items from product cards

### Phase 7: Admin Dashboard

- Admin routes + controllers

- Aggregation queries for stats (orders, revenue, top products)

- Charts on AdminDashboard page

### Phase 8: Email Notifications

- sendEmail.js utility

- Trigger emails for:

  - Registration

  - Orders

  - Password reset

### Phase 9: Frontend Integration

- Axios calls for all features

- Context API for auth, cart, wishlist

- Components for UI (ProductCard, ReviewCard, WishlistItem, Charts)

### Phase 10: Security & Production

- Rate limiting, helmet, CORS

- Input validation (Joi/Zod)

- Password hashing, JWT expiration, refresh token rotation

- Deploy backend (Railway/Render) & frontend (Vercel/Netlify)

- MongoDB Atlas for production DB

User-login_postes token - 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

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